TCG POWER DIALER

Implementation Guide & Kixie Replacement Roadmap

Prepared for Today Capital Group

March 27, 2026

CONFIDENTIAL

# Executive Summary

The TCG Power Dialer is a custom-built, AI-powered sales dialing system that already rivals Kixie in several key areas and surpasses it in others — particularly AI call analysis, conversational assistant capabilities, and cost. This document lays out exactly where things stand today, what gaps remain versus Kixie, a phased roadmap to close those gaps, and step-by-step instructions to get your reps running a trial.

Bottom line: Your dialer is already functional for daily use. With 2–3 targeted improvements (voicemail drop, call recording toggle, answering machine detection), it can fully replace Kixie for your team’s workflow at a fraction of the cost.

# 1. Where We Are Today

The TCG Power Dialer is a Twilio-based conference dialer controlled through Claude (Cowork) or a web dashboard. Here’s what’s already built and working:

## What’s Working

- Single-line power dialing: Reps join a Twilio conference, and leads are dialed one-by-one directly into that conference. Zero-delay connection when a lead answers.

- Full GHL CRM integration: Leads are pulled from GHL pipelines by stage. Dispositions and notes auto-push back to the contact record. No double-entry.

- AI call analysis (Claude): Post-call analysis generates summaries, suggested dispositions, key points, follow-up actions, and sentiment. This is significantly more powerful than Kixie’s conversation intelligence.

- Conversational AI assistant: Reps interact with the dialer through natural language. “Dial my absent leads” is all it takes. Claude handles auth, lead loading, session management, and briefings.

- Daily briefings: AI-generated end-of-session recaps with hot leads, follow-up plans, and stats. Kixie doesn’t offer anything like this.

- Web dashboard: Visual dialer controls, real-time call timer, call log with AI analysis cards. Runs on Vercel.

- Live caller screen (new): A second-monitor heads-up display that auto-updates with contact info, notes, tags, and deal history as each call connects. Includes built-in disposition buttons.

- Cowork plugin: Packaged as a skill so any rep can open it in Claude and start dialing immediately.

# 2. Kixie Feature Comparison

Kixie’s Outbound Power Dialer plan costs $95/user/month. Here’s how the TCG Power Dialer stacks up feature-by-feature:

| Feature | Kixie | TCG Dialer | Gap Assessment |
| --- | --- | --- | --- |
| Power dialing (single-line) | ✓ | ✓ | None |
| CRM auto-logging | ✓ | ✓ (GHL) | None |
| Call dispositions | ✓ | ✓ | None |
| Web dashboard | ✓ | ✓ | None |
| AI call analysis | Basic | Advanced (Claude) | TCG Advantage |
| Conversational AI assistant | ✗ | ✓ (Claude) | TCG Advantage |
| Daily briefings | ✗ | ✓ | TCG Advantage |
| Live caller screen | Chrome ext. | ✓ (HTML) | None |
| Call recording | ✓ | Not exposed | Small |
| Voicemail drop | ✓ | ✗ | Medium |
| Answering machine detection | ✓ (AI) | ✗ | Medium |
| Local presence dialing | ✓ | ✗ | Medium |
| Multi-line dialing (10x) | ✓ | ✗ | Big |
| SMS capabilities | ✓ | ✗ | Medium |
| Spam detection/rotation | ✓ | ✗ | Medium |
| Real-time coaching | ✓ | ✗ | Big |

Summary: TCG wins on AI intelligence (call analysis, briefings, conversational assistant). Kixie wins on dialing mechanics (multi-line, voicemail drop, local presence). The good news: the mechanical features are all buildable on Twilio — they’re engineering work, not magic.

## Cost Comparison

For a team of 5 reps making ~100 calls/day each:

|  | Kixie (Power) | TCG Dialer |
| --- | --- | --- |
| Per-user/month | $95 | ~$15–25 |
| 5 reps/month | $475 | ~$75–125 |
| Annual | $5,700 | ~$900–1,500 |

TCG Dialer costs are primarily Twilio usage (~$0.02/min outbound) plus Vercel hosting (free tier or ~$20/month). Even with local presence numbers ($300/month for full US coverage), total cost stays well under Kixie.

# 3. Roadmap to Replace Kixie

Here’s the phased plan to close the remaining gaps. Each phase is independent — you can start using the dialer after Phase 0 and add features incrementally.

## Phase 0: Trial-Ready (Today)

Status: COMPLETE

Everything needed for reps to start dialing is built. The dialer handles the full workflow: auth, lead loading, session management, dialing, dispositions, CRM sync, AI analysis, and briefings.

- Single-line conference dialing via Twilio

- GHL lead loading by pipeline stage

- Auto-disposition with CRM note sync

- AI call analysis and daily briefings

- Web dashboard + live caller screen

- Cowork plugin for any rep to use

## Phase 1: Core Dialing Improvements (1–2 weeks)

Priority: HIGH

These are the features reps will notice missing on day one compared to Kixie:

### 1A. Answering Machine Detection (AMD)

Twilio has built-in async AMD. When a call is answered, Twilio analyzes the audio and sends a webhook indicating human vs. machine. Implementation:

- Add MachineDetection: "DetectMessageEnd" and AsyncAmd: true to outbound call params

- Add asyncAmdStatusCallback webhook to receive the AnsweredBy result

- If machine detected: auto-disposition as "voicemail" and optionally play a pre-recorded message

- If human detected: connect to conference as normal

Effort: ~4 hours of dashboard backend work. Twilio charges $0.0075/call for AMD.

### 1B. Voicemail Drop

When AMD detects a machine and the greeting ends (DetectMessageEnd), play a pre-recorded message into the voicemail box:

- Record 2–3 voicemail templates (e.g., first touch, follow-up, app reminder)

- Store audio files in Twilio Assets or S3

- When machine detected: use Twilio’s <Play> TwiML to play the message after the beep

- Auto-disposition as "voicemail" and move to next lead — rep never waits

Effort: ~4 hours. Pairs naturally with AMD above.

### 1C. Call Recording

Twilio conferences support recording natively. Likely already happening on the backend but not exposed in the UI:

- Enable record="record-from-start" on the Conference TwiML

- Add a recordingStatusCallback to capture the recording URL when complete

- Surface the recording link in the call log and caller screen

- Add play/download buttons to the dashboard

Effort: ~2 hours. Twilio charges $0.0025/min for storage.

## Phase 2: Connection Rate Boosters (2–4 weeks)

Priority: MEDIUM

These features increase pickup rates — the #1 metric Kixie sells on:

### 2A. Local Presence Dialing

Match the caller ID area code to the lead’s area code. Twilio makes this straightforward:

- Purchase Twilio numbers across the area codes your leads are in (typically 50–100 numbers to cover your lead base)

- Before each outbound call, parse the lead’s area code and select a matching number from the pool

- Set that number as the callerId on the Twilio call

- Industry data shows 12–40% improvement in pickup rates with local presence

Effort: ~6 hours + $50–150/month for numbers. Twilio numbers are $1/month each.

### 2B. Caller ID Rotation & Spam Mitigation

Prevent numbers from getting flagged as spam by rotating through a pool:

- Maintain multiple numbers per area code (3–5 each)

- Rotate which number is used for outbound calls

- Register all numbers with STIR/SHAKEN attestation via Twilio

- Monitor for spam flags and auto-retire flagged numbers

Effort: ~8 hours. The number pool from local presence doubles for this.

### 2C. SMS Capabilities

Send texts from the same local presence numbers:

- Pre-call SMS ("Hi John, calling from TCG about your funding application")

- Post-call follow-up SMS with application links

- Twilio Messaging API — same numbers used for calls

Effort: ~4 hours. Twilio SMS costs ~$0.0079/message.

## Phase 3: Advanced Features (Month 2+)

Priority: LOW — nice-to-have

### 3A. Multi-Line Dialing

Kixie’s flagship feature: dial 2–10 numbers simultaneously, connect the first human who answers. This is the most complex feature to build:

- Launch parallel Twilio calls with AMD on each

- First call detected as "human" gets bridged to the rep’s conference

- All other calls get hung up (or get voicemail drop)

- Requires careful race condition handling and Twilio billing optimization

Effort: ~20–40 hours. Only worth building if single-line + AMD + local presence isn’t hitting connection rate targets.

### 3B. Real-Time Call Coaching

Live transcription with AI suggestions shown to the rep during the call:

- Twilio Media Streams pipes live audio to a WebSocket

- Claude processes the transcript in real-time

- Suggestions appear on the caller screen ("Lead mentioned cash flow — ask about monthly revenue")

Effort: ~20 hours. High impact for newer reps.

# 4. Trial Run Setup Guide

Here’s how to get Dillon (or any rep) running on the dialer today:

## Prerequisites

- Claude Desktop (Cowork mode) installed on the rep’s computer

- The dialer-kit folder shared to the rep (via shared drive, Dropbox, etc.)

- A .env file with valid credentials (Dashboard URL, Dialer API Key, GHL API Key)

- The rep’s phone (Twilio will call it to connect them to the conference)

- Dual monitors recommended (one for Claude, one for the caller screen)

## Step 1: Share the Folder

Copy the dialer-kit folder to the rep’s machine. Make sure it includes:

- CLAUDE.md (the brain — do not modify)

- .env (the credentials — pre-fill this so reps don’t need API keys)

- DIALER_API_REFERENCE.md

- GHL_PIPELINES.md

- caller.html (the live caller screen)

## Step 2: Open in Claude Desktop

The rep opens Claude Desktop (Cowork mode) and selects the dialer-kit folder as their workspace. Claude automatically reads the CLAUDE.md and knows the entire dialing workflow.

## Step 3: Start a Session

The rep types something like:

"Hey, I’m Dillon, my number is 555-867-5309. I want to dial my new opportunities."

Claude will:

- Authenticate Dillon via the dashboard API

- Load leads from the "new_opportunity" stage in GHL

- Tell Dillon how many leads were found and confirm before proceeding

- Start the Twilio conference and call Dillon’s phone

- Begin dialing leads one by one into the conference

## Step 4: Open the Caller Screen

On the second monitor, open caller.html in a browser. Enter the Dashboard URL, API key, and the Session ID that Claude provided. The screen will auto-poll and display contact info for every call.

## Step 5: Dial

The rep works the phones naturally. After each call, they tell Claude what happened:

- "He’s interested, wants $50K, call back Tuesday"

- "No answer, next"

- "Voicemail, skip"

Claude handles the disposition, pushes notes to GHL, and dials the next lead. Or the rep can use the disposition buttons on the caller screen — both interfaces stay in sync.

## Step 6: End of Day

When done, the rep says "end session" or "give me my briefing." Claude generates a full recap with hot leads, follow-up plan, and stats.

# 5. Recommended Trial Plan

## Week 1: Dillon Solo

- Dillon runs the dialer for one full week alongside his normal workflow

- Start with a small stage (e.g., "new_opportunity" with 12 leads) to get comfortable

- Track: calls/hour, connection rate, leads dispositioned, time savings vs. manual dialing

- Collect feedback: what’s working, what’s annoying, what’s missing

## Week 2: Fix & Iterate

- Address Dillon’s top 3 feedback items

- Build AMD + voicemail drop if “too many voicemails” is a pain point (likely)

- Add call recording if reps want playback

- Dillon continues dialing with the improved version

## Week 3: Expand to 2–3 Reps

- Add Ryan and Julius to the trial

- Share the dialer-kit folder with pre-filled .env

- 15-minute setup call to walk them through the workflow

- Compare performance metrics to Kixie baselines

## Week 4: Decision Point

- Review trial data: connection rates, calls/hour, rep satisfaction

- If metrics match or beat Kixie → roll out to full team, cancel Kixie

- If gaps remain → prioritize Phase 2 features (local presence, SMS) and extend trial

# 6. Why This Can Beat Kixie

Beyond feature parity, here’s what makes the TCG Power Dialer fundamentally different:

- It’s your tool. You own the code, the data, and the roadmap. No vendor lock-in, no surprise price increases, no features gated behind enterprise tiers.

- AI is native, not bolted on. Kixie added AI as a feature. Your dialer was built around Claude. The AI understands your pipeline, your leads, your workflow. It’s a sales partner, not a call logger.

- Built for MCA. Kixie is a generic dialer. Yours knows TCG’s pipelines, stages, and terminology. When a rep says “dial my absent leads,” it knows exactly what that means in your GHL.

- Cost is a rounding error. At ~$15–25/rep/month vs. $95/rep/month, you save $4,000+/year for a 5-rep team. That’s before counting the engineering hours you’d otherwise spend working around Kixie’s limitations.

- It gets smarter. Every feature you add stays forever. Every call analysis improves your data. Kixie gives you a tool; this gives you a platform.